# Kensington Community Aquatic and Recreation Centre redevelopment

## Project update June 2025

### Doors to the new recreation centre will open this September 2025!

### With four times the gym space and a stadium three times the size of the previous centre, we’re proud to deliver a brand-new, modern recreation experience that puts community first.

### What’s happening on site?

### We’re starting to wrap up construction as we approach the finish line and get everything ready for opening day. This includes:

filling the swimming pools

interior painting

landscaping works and planting trees

fitting out the kitchen and café

installing the last fixtures in the bathrooms and change rooms

final electrical, plumbing and fire safety inspections.

### Safe and easy access for everyone

### With the centre nearly complete, we’ll soon start works to install speed humps and pedestrian crossings on Altona Street and the Altona Street Service Lane – making it easier and safer for everyone to get around.

### Directly impacted properties have been notified.

### Stay tuned

### The official opening date will be announced soon!

### Join the Y's mailing list and be the first to hear about membership offers, group fitness classes, swimming lessons, community events and more!

### For more information

For more information about the project, please call 9658 9658 or visit melbourne.vic.gov.au/cityprojects